RK Consultancy
Jay Solanki

Jay@rkvisaconsultant.com

December 30, 2025

Executive Summary

IOTTIVE is pleased to submit this Technical & Commercial Proposal for the design, development, and implementation of a Counseling Registration and Video Call Portal. The objective of this engagement is to build a secure, scalable, and user-friendly digital platform that enables students to register seamlessly, select preferred study countries, complete detailed intake forms, book counseling sessions, make payments, and attend recorded video counseling sessions through a unified system.

The scope of work focuses on the complete digital counseling lifecycle, including:

- Responsive landing page and guided onboarding experience

- WhatsApp-based OTP authentication and secure user access

- Multi-step registration with auto-save and resume functionality

- Calendar-driven counseling slot booking with temporary slot reservation

- Secure payment integration with automated email and WhatsApp notifications

- Video counseling with auto-recording, cloud storage, and AI-generated session notes

- Centralized admin portal for user, session, counselor, and payment management

This initiative aims to improve operational efficiency, increase conversion rates, reduce manual coordination, and deliver a personalized, reliable counseling experience for end users. With 10+ years of global digital platform and IoT engineering experience, IOTTIVE will deliver a robust, future-ready solution covering UI/UX, backend systems, integrations, automation, video infrastructure, and administrative controls.

Project Understanding

The primary goal of this project is to create an end-to-end digital counseling platform that simplifies user onboarding, improves engagement, and enables efficient counseling session management. The platform is designed to guide users step-by-step from initial registration through payment and counseling completion, while ensuring data continuity and automation at every stage.

Specifically, this engagement aims to deliver:

- A modern, responsive, and intuitive web-based user experience

- WhatsApp OTP–based authentication for secure and frictionless access

- Multi-step registration with auto-save and resume-from-last-step capability

- Intelligent counseling slot booking with conflict prevention and temporary reservations

- Seamless payment processing with real-time confirmation and receipts

- Automated reminders for incomplete registrations and scheduled sessions

- Video counseling with recording, live chat, cloud storage

- A powerful admin portal for operational control and analytics

This phase will establish a scalable technical and functional foundation, enabling future expansion such as additional countries, advanced analytics, CRM integrations.

Proposed IOTTIVE Solution

IOTTIVE will execute the project using its proven Web, Cloud, and Digital Platform Engineering Framework, covering the following workstreams:

- UX research, journey mapping, and experience flow design

- Responsive UI/UX design for landing page, user portal, and admin portal

- WhatsApp OTP authentication and secure user management

- Multi-step registration workflow with auto-save and validation

- Calendar-based counseling slot booking with temporary slot locking logic

- Secure payment gateway integration (UPI / Card / Net Banking)

- Automated email and WhatsApp notifications and reminders

- Video counseling module with auto-recording, cloud upload, and AI Notes
Admin portal development for user, counselor, session, and payment management

- Quality assurance, security testing, and production readiness validation

This structured approach ensures the platform delivers high reliability, automation, data consistency, and an improved counseling experience for both users and administrators.

Technical Scope-Mobile App

### Detailed Technical Scope – Web Platform

The Counseling Registration and Video Call Portal will be developed as a secure, scalable web-based platform.

Scope includes:

- Responsive landing page with modern UI and CTA-driven design

- WhatsApp OTP–based authentication for new and existing users

- Multi-step registration forms with auto-save and resume capability

- Country preference–driven personalization and counselor allocation

- Calendar-based slot booking with temporary reservation logic

- Secure payment integration with transaction tracking

- Automated email and WhatsApp notifications (OTP, reminders, confirmations)

- Video counseling with live video, chat, auto-recording, and cloud storage

- AI-assisted generation of counseling session notes

- Admin portal with dashboards, reports, and full data control

### Deliverables

- Fully functional user-facing web portal

- Admin portal with role-based access

- Backend services and database

- Payment, WhatsApp, email, and video integrations

- Cloud-based video recording storage and shareable links

- Production-ready deployment and documentation

Work Breakdown Structure

Phase 1 — Mobile Application Development

| WBS Code | Task Details | Deliverable |
| --- | --- | --- |
| 1.1 | UX research & journey design | Approved UX flows & wireframes |
| 1.2 | UI design implementation | Final UI designs |
| 1.3 | User authentication & registration | WhatsApp OTP + multi-step forms |
| 1.4 | Slot booking & payment integration | Booking & payment workflows |
| 1.5 | Video counseling & cloud recording | Video module with recordings |
| 1.6 | Admin portal development | Admin dashboards & controls |
| 1.7 | QA, testing & deployment | Production-ready system |

Timeline (Overall)

| Phase | Duration (Days) |
| --- | --- |
| UX & UI Design (Front End + Admin) | 12 Days |
| Front End Developement | 30 Days |
| Backend Developement | 40 Days |
| QA, Regression & Stability Testing | 8 Days |
| Total Days | 90 Days |

Work Breakdown Structure

Total Estimated Duration: 3 Months

- Focused entirely on frontend, Backend, polished demo, and presentation flow

Commercials

### CRM App Development

## Total Fixed Price (All-Inclusive MVP Delivery)

| Months | INR/ Month + GST 18% | Total Amount |
| --- | --- | --- |
| 3 Months | 1.2 Lacs/Month + GST | INR 4,24,800 |

IP Ownership

### As per the already-signed NNN Agreement, IOTTIVE confirms that:

### As per the already-signed NNN Agreement, IOTTIVE confirms that:

### All Intellectual Property generated under this project will be fully and exclusively owned by the Client

### IOTTIVE assigns all deliverables in source form, including:

### User-facing web portal

### Admin portal

### Backend services and database schema

### Payment, WhatsApp, email, and video integration logic

### Video recording management and AI note generation logic

### Deployment and configuration files

Post-Delivery Support

IOTTIVE provides:

IOTTIVE provides 4 weeks of complimentary post-delivery support, including:

- Bug fixes and production stabilization

- Support for payment, video, and notification workflows

- Admin and operational guidance

- Monitoring and issue resolution during initial go-live

- Remote debugging and technical assistance

This ensures a smooth rollout and reliable platform adoption.

Payment Milestones

### Milestone 1 – Project Kickoff & Planning

### Payment: 20% – INR 84,960

### Includes:

### Contract activation and project onboarding

### Detailed requirement validation and finalization

### UX research, user journey mapping, and experience flow definition

### High-level system architecture and technical planning

### Outcome:
 Project officially initiated with approved UX flows and technical foundation.

### Milestone 2 – User Portal & Registration Development

### Payment: 30% – INR 1,27,440

### Includes:

### Responsive landing page implementation

### WhatsApp OTP–based authentication (new & existing users)

### Multi-step registration forms with auto-save and resume functionality

### Country preference logic and data persistence

### Incomplete process reminder automation (Email + WhatsApp)

### Outcome:
 Fully functional user onboarding and registration system ready for testing.

Payment Milestones

### Milestone 3 – Booking, Payment & Video Counseling Modules

Payment: 30% – INR 1,27,440

Includes:

- Calendar-based counseling slot booking with temporary slot reservation logic

- Secure payment gateway integration (UPI / Card / Net Banking)

- Payment confirmation, receipt generation, and status tracking

- Video counseling module with live video, chat, auto-recording

- Cloud storage integration for recorded sessions

- AI-assisted counseling session notes generation

Outcome:
 Feature-complete beta platform covering booking, payment, and counseling flow.

### Milestone 4 – Admin Portal, Final Delivery & Go-Live

Payment: 20% – INR 84,960

Includes:

- Admin portal with dashboards, user, payment, and session management

- Counselor availability and calendar management

- Reports and operational visibility

- End-to-end QA, regression testing, and production deployment

- Complete source code handover

- Go-live support activation

Outcome:
 Production-ready counseling platform successfully deployed with post-delivery support enabled.

Assumptions

### Assumptions

- WhatsApp Business API access provided by client

- Payment gateway credentials provided on time

- Branding and content approved by client

- Cloud storage access approved for video recordings

### Exclusions

- CRM or third-party admissions system integration

- Marketing automation beyond defined notifications

- Advanced AI analytics beyond session notes

- Ongoing support beyond included support period

Risks & Mitigations

| Risk | Mitigations |
| --- | --- |
| OTP or WhatsApp delivery delays | Retry logic & fallback notifications |
| Slot booking conflicts | Temporary slot locking mechanism |
| Payment failures | Real-time status validation & retries |
| Video call instability | Proven video SDKs & monitoring |
| User drop-offs | Automated reminders & resume links |

Why IOTTIVE

- 10+ years of experience in end-to-end digital platform development and automation

- Full-stack delivery: web portals, backend services, cloud integrations, and mobile interfaces

- Expertise in secure messaging & authentication systems, including WhatsApp OTP integration

- Proven implementation of video conferencing and AI-assisted workflows

- Successful execution across 30+ countries, serving education, healthcare, and enterprise clients

- Experience in building scalable, secure, and compliant platforms for sensitive user data

- Lean and agile delivery cycles, enabling rapid prototyping and fast MVP launches

IOTTIVE integrates technology, automation, and user-centric design to help clients validate ideas and scale confidently.

Proposed Next Steps for Counseling Registration & Video Call Portal:

- Contract signature and milestone 1 payment (20% – INR 84,960)

- Finalization of platform architecture, UX flows, and technical design

- Parallel start of user portal and admin portal development

- Implementation of registration, WhatsApp OTP, and multi-step form workflows

- Development of booking, payment, and video counseling modules

- QA, regression testing, and production-ready MVP delivery

This phased approach ensures clarity, predictable progress, and timely delivery of a reliable, scalable platform.

We are ready to begin immediately.